| Chapter/Section | Recommendations/Suggestions | Actions Taken | Proof |
| --- | --- | --- | --- |
| Chapter III - 3.2.3 GPS Tracking and Map Display | Change the route direction design from black. | Replaced the defense-era black route with a blue active route and a high-contrast yellow passenger route preview with a dark casing. | Defense commit 3704982: voltrike_map.dart. Current proof: ffc5546, app_colors.dart, and passenger map_view.dart. |
| Chapter VI - 6.3 User Classification | Combine Admin and TODA on one Admin page. | Partially adopted by design. Retained one shared web portal and expanded its role-aware pages while keeping System Admin and TODA Admin as separate authorization roles. | Defense commit 3704982 already had the shared portal. Current proof: admin/src/App.tsx, firestore.rules, and functions/index.js. |
| Chapter III - 3.2.1 User Account Management | Improve the user interface and user experience of the registration form. | Changed driver registration from direct four-step submission to a guided five-step flow with progress, validation, PSGC/TODA selection, image preparation, safe back navigation, final review/edit, and legal consent. | Commits fb76c17, 5da8351, and 4c8d4c5; driver_registration/, registration_back_scope.dart, and registration_image_preparer.dart. |
| Chapter III - 3.2.4 Geofence and Route Compliance | Make the geofence border visible on the map. | Partially implemented. Added visible red restriction-area polygons with a 3-pixel border on passenger and driver maps. Persistent approved TODA coverage borders are not yet rendered on the mobile maps. | Commit ffc5546; restriction_polygons.dart, app_colors.dart, and passenger/driver map_view.dart. Current code audit confirms the TODA-border gap. |
| Chapter II - 2.3.1 Optimization of Budget Devices and Scalability | Optimize the application. | Added compact PSGC indexing, bounded caches and search debouncing, native-first registration-image preparation with Dart fallback, optional Rust geometry/navigation paths, and lazy-loaded heavy admin modules. | Commits cd2e3f6 and 5089530; psgc_service.dart, routes_service.dart, registration_image_preparer.dart, rust/, admin/src/App.tsx, and test/fixtures/. |